PRISM Operations Inc.

SOC 2 Readiness Assessment

PRISM Platform v10.5.0  ·  July 24, 2026

Overall Readiness Score: 70%

14 Implemented  ·  14 Partial  ·  2 Gaps  ·  30 Total Controls

# Executive Summary

This report assesses PRISM's readiness against the AICPA SOC 2 Trust Services Criteria as of July 24, 2026. It covers 30 controls across the Common Criteria (CC), Availability (A), and Privacy (PI) categories.

| Implemented | Partial | Gaps | Overall Score |
| --- | --- | --- | --- |
| 14 controls | 14 controls | 2 controls | 70% |

Technical controls (authentication, encryption, RBAC, audit logging, multi-tenant isolation, health checks) are fully implemented. The remaining gaps are organizational — policies, training, monitoring, and DR testing — which are addressed by the policy document suite in docs/policies/.

Policy document stubs have been generated for all 11 organizational controls. These documents require review, completion of TODO items, and executive sign-off before they can be presented as evidence to a SOC 2 auditor.

# Priority Remediation Roadmap

To achieve SOC 2 Type I readiness, the following actions are recommended in priority order:

| # | Action | Owner | Timeline |
| --- | --- | --- | --- |
| 1 | Sign off all 11 policy stubs (review, complete TODOs, get signatures) | CEO + Security Lead | 30 days |
| 2 | Deploy APM + alerting (Datadog/New Relic) and configure PagerDuty on-call | Head of Engineering | 30 days |
| 3 | Publish responsible disclosure policy and security@ contact | Security Lead | 14 days |
| 4 | Conduct first security awareness training for all staff | Security Lead | 45 days |
| 5 | Complete data inventory (classify and map all data types to storage) | Security Lead | 45 days |
| 6 | Commission first penetration test (external firm) | CTO | 60 days |
| 7 | Run first DR tabletop exercise; document results | Head of Engineering | 60 days |
| 8 | Establish quarterly access review process | IT Lead | 60 days |
| 9 | Engage Vanta/Drata for continuous evidence collection | CEO | 90 days |
| 10 | Engage SOC 2 auditor and target Type I report | CEO | 90–120 days |

# Controls Detail

The following tables document the status of all controls by category. Green rows are fully implemented. Amber rows have partial implementation with stubs or code in place. Red rows are gaps requiring action.

## Control Environment

| Control ID | Title | Status | Gap / Code Reference |
| --- | --- | --- | --- |
| CC1.1 | Security Policies | ⚠️ Partial | Policy stubs exist in docs/policies/; require executive sign-off and annual review cycle. |
| CC1.2 | Roles & Responsibilities | ✅ Implemented | src/middleware/auth.ts |

## Communication

| Control ID | Title | Status | Gap / Code Reference |
| --- | --- | --- | --- |
| CC2.1 | Internal Communication of Policies | ⚠️ Partial | Policy documents exist; formal distribution and acknowledgement tracking not yet implemented. |
| CC2.2 | External Communication | ⚠️ Partial | SSO metadata endpoint (SP metadata XML) is now published per org. A public trust page, privacy policy, and terms of service are still pending executive sign-off. |

## Risk Assessment

| Control ID | Title | Status | Gap / Code Reference |
| --- | --- | --- | --- |
| CC3.1 | Risk Identification | ⚠️ Partial | Risk register process documented in policy stubs. Formal annual risk assessment cycle and executive sign-off not yet completed. |
| CC3.2 | Risk Mitigation | ⚠️ Partial | v10.5 addresses key technical risks: RLS (CC6.3), MFA (CC6.1), session revocation (CC6.7), audit streaming (CC7.4). Formal risk register and annual review cycle still needed. |

## Monitoring

| Control ID | Title | Status | Gap / Code Reference |
| --- | --- | --- | --- |
| CC4.1 | Performance Monitoring | ✅ Implemented | src/index.ts, src/services/auditStream.ts |
| CC4.2 | Continuous Control Monitoring | ❌ Gap | Recommend Vanta or Drata for automated evidence collection. |

## Control Activities

| Control ID | Title | Status | Gap / Code Reference |
| --- | --- | --- | --- |
| CC5.1 | Change Management | ⚠️ Partial | Policy stub exists. Formal PR review gates, staging environment, and rollback procedure need documentation. |
| CC5.2 | Vendor Management | ⚠️ Partial | Policy stub exists. Vendor inventory, risk tiering, and annual review not yet formalized. |

## Logical Access

| Control ID | Title | Status | Gap / Code Reference |
| --- | --- | --- | --- |
| CC6.1 | Authentication & MFA | ✅ Implemented | src/routes/auth.ts, src/services/mfa.ts, src/services/crypto.ts |
| CC6.2 | Role-Based Access Control | ✅ Implemented | src/middleware/auth.ts |
| CC6.3 | Multi-Tenant Data Isolation | ✅ Implemented | prisma/migrations/001_rls_policies.sql, src/middleware/tenantContext.ts, src/services/db.ts, src/middleware/subdomain.ts |
| CC6.4 | Encryption at Rest | ✅ Implemented | src/services/crypto.ts |
| CC6.5 | Encryption in Transit | ✅ Implemented | src/middleware/securityHeaders.ts |
| CC6.6 | Access Review Process | ✅ Implemented | src/routes/admin.ts |
| CC6.7 | Employee Offboarding | ✅ Implemented | src/routes/admin.ts, src/services/sessions.ts, src/routes/apikeys.ts |

## System Operations

| Control ID | Title | Status | Gap / Code Reference |
| --- | --- | --- | --- |
| CC7.1 | Vulnerability Management | ⚠️ Partial | Policy stub exists. npm audit in CI; formal pen-test schedule not yet established. |
| CC7.2 | Incident Response | ⚠️ Partial | Policy stub exists. Runbook and on-call rotation not yet formalized. |
| CC7.3 | Monitoring & Alerting | ✅ Implemented | src/index.ts, src/env.ts |
| CC7.4 | Tamper-Evident Audit Log | ✅ Implemented | Audit logs are written to Postgres with hash chaining. External streaming to S3 WORM bucket is implemented in src/services/auditStream.ts and activated when S3_AUDIT_BUCKET is configured. |
| CC7.5 | Security Headers & CSP | ✅ Implemented | src/middleware/securityHeaders.ts |
| CC7.6 | Rate Limiting & DDoS Protection | ✅ Implemented | src/app.ts |

## Change Management

| Control ID | Title | Status | Gap / Code Reference |
| --- | --- | --- | --- |
| CC8.1 | Secure SDLC | ⚠️ Partial | No formal threat modelling or security sign-off on releases yet. |

## Risk Mitigation

| Control ID | Title | Status | Gap / Code Reference |
| --- | --- | --- | --- |
| CC9.1 | Business Continuity / DR | ⚠️ Partial | Policy stub exists. RTO/RPO targets defined. Audit log streaming to S3 WORM (CC7.4) provides immutable offsite backup. Full DR tabletop exercise not yet conducted; schedule within 60 days. |
| CC9.2 | Backup & Recovery | ⚠️ Partial | Policy stub exists. Postgres automated backups must be configured in production. |

## Availability

| Control ID | Title | Status | Gap / Code Reference |
| --- | --- | --- | --- |
| A1.1 | Health Checks & Readiness Probes | ✅ Implemented | src/app.ts |
| A1.2 | SLA & Uptime Commitment | ❌ Gap | No published SLA, status page, or uptime monitoring configured. |

## Privacy

| Control ID | Title | Status | Gap / Code Reference |
| --- | --- | --- | --- |
| PI1.1 | Data Classification Policy | ⚠️ Partial | Policy stub exists. Data inventory and classification tags not yet applied. |
| PI1.2 | Security Awareness Training | ⚠️ Partial | Policy stub exists. Annual training programme not yet scheduled. |

# About This Document

This report is automatically generated by scripts/generate-soc2-report.js from scripts/soc2-controls.js. It regenerates on every npm run build. To update a control status, edit soc2-controls.js and run npm run docs:soc2.

PRISM Platform v10.5.0  ·  Generated: July 24, 2026